Part 1:TEST PLAN

1.Key Elements Of A Comprehensive Test Plan Document.

Test Planning involves planning and creating a test plan document which contains information on identifying the testing objective, defining scope of testing, defining the resources,  defining the test strategy ,identifying tools and test environment to be used, finalizing the timeline and schedule of test activities planned, how the defects will be managed, defining deliverables for the software test application.

Sauce labs is a demo application featuring product listings , shopping cart functionality , checkout behavior.

Application url:https://sauce-demo.myshopify.com/

Test Objective:

Objective of the sauce demo labs application include…

- Verify core e-commerce workflows operate correctly.

- Ensure user interactions such as browsing products, adding to cart, and navigating pages work without errors.

- Validate edge conditions such as empty cart behavior, invalid inputs, and error messaging.

- Assess compatibility across browsers and devices.

Scope Of Testing.

Functional areas to be tested include…

- Product Catalogue: Display, sorting, product details.

- Shopping Cart: Add/remove products, quantity changes, price updates.

- Prompts and Modals: Login prompts that appear based on conditions.

- Navigation: Header and footer links, About Us page.

- Checkout Readiness: Validate cart behavior up to payment step (if test environment supports it).

- Error States: Behavior when no products are selected or cart is empty.

Out Of Scope.

- Backend systems such as payment gateway integrations.

- Search engine optimization checks.

- Load/performance beyond basic responsiveness.

Resources:

Team:Business Analysts, Stakeholders, Product Owner, QA team.

Test Strategy:

Functional Testing:

- Verify that products are visible and prices are defined..

- Confirm cart operations: adding, updating, and removing items.

- Validate login, signup prompts and behavior under different conditions.

Usability Testing

- Navigation flows should be intuitive.
Buttons and links should be clearly labeled and accessible.

Compatibility Testing

- Test on multiple browsers (Chrome, Firefox, Safari, Edge) and devices (mobile and desktop) to ensure consistent behavior.

Exploratory & Error Guessing

- Test random inputs and unusual workflows to uncover hard-to-predict defects.

Test Environment:

- Tools:JIRA, Confluence, Jenkins, Google Sheets.

- Browsers: Chrome, Firefox, Safari, and Edge.

- Devices: Desktop,Tab,mobile.

- Network Conditions: Standard broadband.

Schedule Of Test Activities.

| Phase | Duration |
| --- | --- |
| Test Planning | 10 days |
| Test Case Design | 15 days |
| Test Execution | 15-20 days |
| Regression & Bug Fix Verification | 8-10 days |
| Final Reporting | 2 day |

Defect Management:

Defects are managed in GoogleSheets..Reports are logged and traced.

Test Deliverables:

QA team should produce the following …

- Test Plan Document.

- Test Cases and Test Scripts.

- Defect Logs.

- Test Execution Reports

- Test Summary Report

Entry Criteria:

- Application deployed to test environment.

- Smoke tests passed.

- Test data set up and ready.

Exit Criteria:

- Test coverage objectives completed.

- All high/critical defects fixed and retested.

- Test reports delivered.

—------------------------------------------------------------------------------------------------------------------------

2.Importance of defining test scope and objectives in test plan.

Most critical components of test plan document is defining scope and objectives.

- Provides clear direction.

- Prevents scope creep.

- Improves risk management.

- Better communication with team and stakeholders.

- Helps in better planning and scheduling.

—------------------------------------------------------------------------------------------------------------------------

3.Types Of Testing for Sauce Labs and its importance.

When testing an e-commerce application such as the Sauce Labs demo store, it is essential to apply multiple types of testing to ensure quality, reliability, and a positive user experience. Each testing type focuses on a different aspect of the application and contributes to overall product stability.Functional testing verifies business logic, usability testing improves customer experience, compatibility and performance testing ensure smooth access, and security testing protects sensitive data. Regression, integration, and exploratory testing further strengthen system reliability.

Below are the key types of testing that should be considered and why each is important.

1. Functional Testing
 Validates that all features of the application work according to requirements.For the Sauce Demo application, this includes:

- Product listing and details display

- Add to cart and remove from cart functionality

- Cart updates and price calculations

- Navigation between pages

- Checkout process (if enabled)

Why it is important:
 Functional testing ensures that the core business logic works correctly. Since this is an e-commerce application, even a small functional defect (such as incorrect price calculation) can directly impact user trust and revenue.

2. Usability Testing
 Evaluates how easy and intuitive the application is for users.

For this application, it includes:

- Clear product descriptions

- Easy navigation menus

- Simple checkout flow

- Proper labeling of buttons and links

- Mobile responsiveness

Why it is important:
 A user-friendly interface increases customer satisfaction and reduces cart abandonment rates. Even if the system works technically, poor usability can drive users away.

## 3. Compatibility Testing.
 Verifies that the application works consistently across different browsers, devices, and operating systems.

Testing should include:

- Chrome, Firefox, Edge, Safari

- Desktop,tablet and mobile devices

- Different screen resolutions

Why it is important:
 Customers access e-commerce sites from various devices. Compatibility issues can lead to broken layouts or malfunctioning features, negatively affecting sales and brand reputation.

## 4. Performance Testing
 Evaluates how the application behaves under normal and peak usage conditions.

## Key areas include:

- Page load speed

- Response time when adding items to cart

- Performance under multiple user sessions

Why it is important:
 Slow websites frustrate users and increase bounce rates. In e-commerce platforms, performance directly influences customer retention and conversion rates.

## 5. Security Testing
 Identifies vulnerabilities and ensures data protection.For this application:

- Protection of user credentials

- Secure checkout process

- Prevention of unauthorized access

- Input validation to prevent attacks (e.g., SQL injection, XSS)

Why it is important:
 E-commerce sites handle sensitive information such as personal and payment data. Security breaches can cause financial loss and damage to brand reputation.

## 6. Regression Testing
 Ensures that new updates or fixes do not break existing functionality.

Why it is important:
 E-commerce applications frequently receive updates. Regression testing ensures system stability after changes and prevents recurring defects.

## 7. Exploratory Testing
 Allows testers to explore the application without predefined scripts.

Why it is important:
 This approach helps uncover unexpected defects, usability gaps, or edge-case issues that structured test cases may not detect.

## 8. Integration Testing
 Verifies that different modules (e.g., product catalog, cart, checkout) work together correctly.

## Why it is important:
 Even if individual components function correctly, integration failures can disrupt the entire user journey.

—--------------------------------------------------------------------------------------------------------------------------

Part 2:TEST SCENARIOS AND TEST CASES

1.User Functionalities:

Saucelabs demo application is a demo online retail shopping application.Some of the major functionalities include..,

- Login and Signup options.

Allow users to create personal accounts, manage orders, store personal details, and access secure areas of the application.

- Product browsing and viewing.

Users can browse through a list of available products displayed on the homepage.Each product includes essential details such as the product name, image,and price.

- Shopping cart management.

Users can select products and add them to the shopping cart with a single action. Users can view the contents of their shopping cart, remove items, or adjust quantities if supported. The cart displays selected products along with pricing details.

- Navigation across pages.

Users can navigate between different pages such as the product listing page, cart page, and informational pages using menus and links.

- Checkout functionality.

Users can initiate the checkout process after reviewing their cart.

—-----------------------------------------------------------------------------------------------------------------

2.Test Scenario:

- Login and Signup Option

Test Scenario1:

- Verify that a registered user can log in with valid credentials.

User Goal:User is able to login properly

Test Scenario 2:

- Verify that a new user can register with valid details.

User Goal:User is able to signup properly.

## Product Browsing and Viewing

Test Scenario 1:
 Verify that a user can successfully browse and view available products on the homepage.

User Goal:
 The user should be able to access the product listing page and view product names, images, descriptions, and prices without errors.

## Shopping Cart Management.

Test Scenario 1:
 Verify that a user can add a selected product to the shopping cart.

User Goal:
 The user should be able to select a product and add it to the cart, and the cart icon should reflect the updated item count.

## Navigation Across Pages

Test Scenario 1:
 Verify that a user can navigate between different pages of the application successfully.

User Goal:
 The user should be able to move between the product page, cart page, and other available pages using navigation link

## Checkout Flow Initiation

Test Scenario 1:
 Verify that a user can initiate the checkout process from the shopping cart.

User Goal:
 The user should be able to proceed from the cart page to the checkout page and begin the purchase process without system failures.

—----------------------------------------------------------------------------------------------------------------------------

3.Positive and Negative Test Scenarios:

## Login and Signup options

## Positive Test Scenarios (Signup)

- Verify that a new user can register with valid details.
 User Goal: Successfully create an account.

- Verify that confirmation message/email is sent after successful registration.
 User Goal: Receive account confirmation.

- Verify that the user can log in using newly created credentials.
 User Goal: Access account after registration.

- Verify that registration works correctly across browsers/devices.
 User Goal: Register from any supported platform.

Negative Test Scenarios (Signup)

- Verify system behavior when mandatory fields are left blank.
 User Goal: Display validation errors.

- Verify system behavior when invalid email format is entered.
 User Goal: Prevent incorrect data submission.

- Verify system response when password and confirm password do not match.
 User Goal: Ensure accurate validation.

- Verify registration attempt with an already registered email.
 User Goal: Prevent duplicate accounts.

- Verify system behavior when a weak password is entered.
 User Goal: Enforce password strength policy.

- Verify that special characters or malicious scripts are rejected.
 User Goal: Protect against security vulnerabilities.

## Positive Test Scenarios (Login)

- Verify that a registered user can log in using valid credentials.
 User Goal: Access account successfully.

- Verify that the user is redirected to the correct page after successful login.
 User Goal: Reach dashboard/homepage.

- Verify that the user can log out successfully after logging in.
 User Goal: End session securely.

- Verify that login works across supported browsers and devices.
 User Goal: Access accounts from different environments.

## Negative Test Scenarios (Login)

- Verify system behavior when an incorrect password is entered.
 User Goal: Receive proper error message.

- Verify system behavior when unregistered email/username is entered.
 User Goal: Prevent unauthorized access.

- Verify login validation when mandatory fields are left empty.
 User Goal: Ensure form validation works correctly.

- Verify that special characters or malicious input is rejected in login fields.
 User Goal: Ensure application security.

## Product Browsing and Viewing

### Positive Test Scenarios

- Verify that the user can successfully access the homepage and view the list of available products.

- Verify that each product displays correct details (name, image, price, description).

- Verify that selecting a product opens its detailed view page correctly.

### Negative Test Scenarios

- Verify system behavior when product images fail to load.

- Verify how the system behaves if product data is missing or incomplete.

- Verify that an appropriate message is shown if no products are available.

## Cart Management:

### Positive Test Scenario

- Verify that the user can add a product to the cart successfully.

- Verify that the cart icon updates with the correct item count after adding a product.

- Verify that the user can view all selected items in the cart.

- Verify that the user can remove a product from the cart successfully.

- Verify that cart totals update correctly when items are removed.

### Negative Test Scenarios

- Verify system behavior when attempting to add an out-of-stock product.

- Verify that duplicate entries are handled correctly when the same product is added multiple times.

- Verify that the cart handles empty state correctly (e.g., displays “Your cart is empty”).

## Navigation Across Pages

## Positive Test Scenarios

- Verify that users can navigate between homepage, product page, and cart page successfully.

- Verify that all navigation links redirect to the correct pages.

- Verify that the browser back and forward buttons function correctly within the application.

### Negative Test Scenarios

- Verify system behavior if a page fails to load due to server issues.

## Checkout Flow Initiation

### Positive Test Scenarios

- Verify that the user can proceed to checkout from the cart page successfully.

- Verify that the checkout page loads correctly with selected items displayed.

Negative Test Scenarios

- Verify system behavior when attempting to proceed to checkout with an empty cart.

—------------------------------------------------------------------------------------------------------------------------

4.Test Scenario and Testcase

### Test Scenario: A test scenario is a high-level description of a user action or system functionality that needs to be tested. It focuses on what should be tested from the user’s perspective.It describes a broad goal without going into detailed steps.Test scenarios are derived from requirements or user stories.

Example:
 Verify that the user can log in with valid credentials.

### Test Case:A test case is a detailed document that describes how to test a specific functionality. It includes step-by-step instructions, input data, expected results, and test conditions.It provides precise guidance for execution.Test cases are derived from test scenarios.

Example:

- Open login page

- Enter valid username

- Enter valid password

- Click login button

- Verify that the user is redirected to the dashboard.

—----------------------------------------------------------------------------------------------------------------------------